You are actually at the most important stage now.

Not coding.

Architecture and execution planning.

A lot of developers spend weeks building and then realize:

- schema is wrong,

- auth is wrong,

- routing is messy,

- components are duplicated,

- AI costs aren't tracked,

- billing becomes painful.

You already have:

- Figma

- Next.js skills

- Project idea

- Clear MVP

So now the goal is:

build Convish like a real SaaS product, not a portfolio CRUD app.

Before Writing Any Code

I would answer these questions first:

1. Is Convish MVP single-user only?

Meaning:

Can one account only belong to one person?

Or later:

- teams

- agencies

- multiple members

My recommendation:

Single user.

Do not build multi-tenant teams now.

2. Free plan limits

Decide now:

Example:

Free:

50 contacts

Pro:

Unlimited

This affects architecture.

3. AI Provider

Choose one.

For MVP:

- GPT-4.1 Mini

- GPT-5 Mini (when available)

No need for multiple providers.

4. Is PDF Import MVP?

Personally:

NO.

Launch without it.

Build:

- manual contact entry

first.

Then add PDF import.

PHASE 1

Project Initialization

Create project:

npx create-next-app@latest convish

Choose:

TypeScript ✓

Tailwind ✓

ESLint ✓

App Router ✓

src folder ✓

Install:

npm install @supabase/supabase-js

npm install @supabase/ssr

npm install zod

npm install react-hook-form

npm install @hookform/resolvers

npm install @tanstack/react-query

npm install lucide-react

npm install date-fns

npm install sonner

Then:

npx shadcn@latest init

PHASE 2

Setup Supabase FIRST

Do not touch UI yet.

Create:

contacts

activities

reminders

subscriptions

ai_usage

Enable:

RLS immediately.

Not later.

Policy:

auth.uid() = user_id

everywhere.

PHASE 3

Design System Extraction

Open Figma.

Do NOT code screens.

First extract:

Colors

Example:

Primary

Secondary

Success

Danger

Muted

Border

Typography

H1

H2

H3

Body

Caption

Spacing

Example:

4

8

12

16

24

32

48

Then create:

globals.css

tokens.

This prevents UI inconsistency later.

PHASE 4

Build Layout Only

Not pages.

Only:

Sidebar

Navbar

Content Area

Goal:

Every page should render inside:

DashboardLayout

Structure:

(app)

dashboard

contacts

pipeline

reminders

analytics

billing

settings

PHASE 5

Build Reusable Components

Before pages.

Examples:

PageHeader

MetricCard

ContactCard

PipelineColumn

ActivityItem

ReminderCard

EmptyState

Many beginners skip this.

Then duplicate code everywhere.

PHASE 6

Build Contacts Domain First

The entire app revolves around contacts.

Build:

Contact Creation

Manual form.

Use:

React Hook Form

Zod

Validation:

Name required

LinkedIn URL optional

Company optional

After submit:

Server Action.

Not client-side fetch.

PHASE 7

Activities Domain

This is where Convish becomes useful.

When user:

- sends message

- receives reply

- adds note

create activity.

Timeline should be:

May 22

Connected

May 25

Positive response

May 30

Follow-up scheduled

Not giant chat history.

PHASE 8

Reminders Domain

Build this BEFORE pipeline.

Why?

Reminder system is the real value.

Create:

Create Reminder

Edit Reminder

Mark Complete

Dashboard should show:

Due Today

Overdue

Upcoming

PHASE 9

Pipeline Domain

Now build Kanban.

Install:

npm install @dnd-kit/core

npm install @dnd-kit/sortable

Stages:

Request Sent

Connected

Conversation Started

Warm Lead

Follow Up Needed

Client

Closed

Drag card.

Update DB.

Optimistic update.

Done.

PHASE 10

Analytics

Simple first.

Do NOT build charts immediately.

First:

Total Contacts

Reply Rate

Conversion Rate

Active Follow Ups

Derived from DB queries.

Charts later.

PHASE 11

AI Layer

Now add AI.

Not before.

Create:

app/api/ai/generate-message

Input:

{

"name": "",

"role": "",

"company": "",

"goal": ""

}

Prompt:

Write a warm professional LinkedIn message.

Keep it under 80 words.

Avoid sales language.

Track usage:

ai_usage

table.

PHASE 12

Billing

Last.

Never first.

Stripe:

Free

Pro

Middleware:

Check subscription.

Protect:

AI Features

Unlimited Contacts

CSV Export

AI Tools I Would Use

Maximum leverage.

Cursor

Primary coding agent.

Use for:

- components

- forms

- CRUD

- refactors

Claude

Architecture reviews.

Prompt:

Review this folder structure like a staff engineer.

ChatGPT

Feature planning.

Schema review.

Prompt engineering.

Stitch

Already done.

UI source of truth.

GitHub Copilot

Optional.

Not necessary if using Cursor.

Deployment Strategy

Do NOT wait until project completion.

Day 1:

Deploy.

Use:

GitHub

↓

Vercel

Every push:

automatic deployment.

Professional Build Order

Follow exactly:

1. Next.js Setup

2. Supabase Setup

3. Auth

4. Layout

5. Design Tokens

6. Contacts

7. Activities

8. Reminders

9. Dashboard

10. Pipeline

11. Analytics

12. AI

13. Billing

14. Polish

15. Launch

If you follow this order, you'll avoid 90% of the mistakes that cause SaaS projects to become messy halfway through development.